## Online Book Store – High-Level Test Plan

## 1. Introduction

This test plan defines the testing approach for the Online Book Store application. The purpose of testing is to verify that the system meets the functional and non-functional requirements identified during the requirement analysis phase. The testing process will ensure that users can successfully register, log in, browse and search for books, view book details, manage their shopping cart, complete the checkout process, receive order confirmations, and track their orders. Manual testing will be performed using Testworthy to design, manage, execute, and document test cases throughout the testing process.

2. Scope of Testing

The scope of testing includes all major features of the Online Book Store system.

### In Scope

- User registration

- User login and authentication

- Profile management

- Browse book catalog

- Search books by title, author, or keyword

- View book details

- Add books to the shopping cart

- Update cart quantities and remove items

- Checkout and online payment process

- Order confirmation notification

- View order history

- Track order status

### Out of Scope

- Integration with real banking or payment gateway services

- Third-party shipping and courier systems

- Server infrastructure and hardware testing

- Mobile application testing

## 3. Testing Objectives

The objectives of testing are to:

- Verify that all functional requirements are implemented correctly.

- Ensure users can successfully register and log in to the system.

- Validate that users can browse, search, and view book information accurately.

- Verify shopping cart operations, including adding, updating, and removing books.

- Confirm that the checkout and payment process functions correctly.

- Ensure order confirmations are generated after successful purchases.

- Validate input fields and error handling for invalid data.

- Identify defects before the application is released.

- Improve the overall reliability and quality of the Online Book Store application.

## 4. Test Environment

The following environment will be used during testing:

| Component | Details |
| --- | --- |
| Operating System | Windows 11 |
| Web Browser | Google Chrome (Latest Version) |
| Testing Tool | Testworthy |
| Documentation Tool | Microsoft Word |
| Repository | GitHub |
| Internet Connection | Stable Broadband Connection |
| Test Data | Sample user accounts, books, and payment information |

## 5. Testing Types

The following testing types will be performed:

- Functional Testing – To verify that each feature performs according to the specified requirements.

- Smoke Testing – To confirm that the application's critical features are working before detailed testing begins.

- Regression Testing – To ensure existing functionality continues to work after changes or updates.

- Negative Testing – To verify that the system properly handles invalid inputs and unexpected user actions.

- Usability Testing – To evaluate whether the application is easy to use and understand.

- Security Testing – To verify secure authentication, password protection, and secure payment processing.

## 6. Entry and Exit Criteria

### Entry Criteria

Testing will begin when:

- Functional requirements have been reviewed and approved.

- The Online Book Store application is available for testing.

- The testing environment has been configured successfully.

- Test cases have been prepared and reviewed.

- Required test data is available.

### Exit Criteria

Testing will be considered complete when:

- All planned test cases have been executed.

- All Smoke test cases have passed.

- Critical and High severity defects have been resolved or documented.

- Test execution reports have been generated.

- Testing results have been reviewed and approved.

## 7. Risks and Assumptions

### Risks

- Requirement changes during testing.

- Limited testing time may reduce test coverage.

- Internet connectivity issues may affect online testing.

- Browser compatibility issues may occur.

- Payment functionality may depend on external services.

### Assumptions

- The application build is stable before testing begins.

- All required features are implemented according to the approved requirements.

- The testing environment remains available throughout the project.

- Testworthy remains accessible for managing and executing test cases.

- Sample test data is available for all test scenarios.

## 8. Test Deliverables

The following deliverables will be produced during the testing process:

- High-Level Test Plan

- Test Suites

- Test Cases

- Test Execution Results

- Test Execution Report

- Exported Test Cases (CSV)

- Screenshots of Testworthy Project and Test Runs

- GitHub Repository containing all assignment files

## Testing Approach

Testing will be performed manually using Testworthy. Test cases will be created based on the functional requirements and organized into logical test suites such as Authentication, Book Catalog, Shopping Cart, Checkout, and Orders. Each test case will be classified as Smoke, Regression, Negative, or Automation Candidate. After creating the test cases, they will be executed through Test Runs in Testworthy, where each test will be marked as Passed, Failed, or Blocked based on the observed results. Finally, execution reports and CSV exports will be generated and submitted along with the test plan through the project's GitHub repository.